## Slide 1
2020
2020
Today
20
23
26
29
02
05
08
11
14
17
1 day
Apr 19
Gantt Chart
Apr 20
3.9 days
Apr 21
Data Collection
Apr 25
0 days
Apr 25
Apr 26
Data Flow Diagram
0 days
Apr 26
Context Diagram
0 days
Apr 26
Use Case Diagram
0 days
Apr 27
Use Case List
1 day
Apr 30
User Charactersitics
May 1
1 day
Apr 30
Product Perspective and Audience
May 1
1 day
May 1
Operating Environment
May 2
1 day
May 1
May 2
Scope
1 day
May 2
Functional Requirements
May 3
1 day
May 2
Non-Functional Requirements
May 3
1 day
May 3
Constraints
May 4
1 day
May 3
Appendix
May 4
Software Solution
Usability Testing
Software Efficiency and Effectiveness
Developement Model Efficiency and Effectiveness
Assessment of Project Plan
Planning
April 23, 2020
SRS
May 1, 2020
Software Solution
May 9, 2020
Unit 3 Outcome 2
May 1, 2020
Unit 3 Outcome 1
May 17, 2020
Dependencies
Critical Path